# CCSE PMO Spring 2020

**Activity Log**

## Report Date (mm/dd/yyyy): 03/25/2020

## Period (Monday to Sunday of this week): 23rd-29th

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member Name** | **Number of hours worked** | **Percentage of work assumed** | **Task and work done** |
| Syed Ahmed | 6 | 25% | Began implementation of artifact handling and streaming. Continued research on various ways to handle artifacts |
| Wendy Claver | 6 | 25% | Finished development of the web portal |
| Faith Kinchen | 6 | 25% | Continued development on the GUI to run reports and enter data |
| Devin Greene | 8 | 25% | Attempted implementation of RBAC |
|  |  |  |  |
|  |  |  |  |

Note:

* **Team Member Name**: Each team member’s name needs to be listed in the table;
* **Number of hours worked**: the number of hours each team member worked in this week;
* **Percentage of work assumed**: the percentage of work assumed by each team member in the whole team; work should be distributed between team members, as evenly as possible;
* **Task and work done**: summary of work done in this week; enough technical details required;
* Every team member’s activity during this week needs to be reported in the table;

**Meeting Log**

|  |  |  |  |
| --- | --- | --- | --- |
| Team Member Name | Attended in-person | Attended virtually | Did not attend |
| Syed Ahmed |  | Yes |  |
| Wendy Claver |  | Yes |  |
| Faith Kinchen |  | Yes |  |
| Devin Greene |  | Yes |  |
|  |  |  |  |
|  |  |  |  |

Meeting time: 8:00PM

Meeting length: one hour and nine minutes

Meeting summary: During this meeting we spent most of the time disuccing issues that I was having with Roles based Access control and discussed what we were going to show at the biweekly meeting on Thursday. We made the decision to move away from MCV and to use Razor pages and the EF Core framework . We hope this will allow us to implement a simpler version of RBAC and the portal for the DB. Syed began work on a method that he found to display the artifacts in the same window as the reports.

Note: every team member needs to make every possible effort to attend the weekly meeting; missing too many meetings will result in reduction of your grade;